# Test Plan – E-commerce Website

Project Name: E-commerce Website

Prepared By: Mariel Balba

Date: June 30, 2026

Version: 1.0

1. Introduction

The purpose of this test plan is to outline the testing approach, scope, and objectives for E-commerce website. The site allows users to browse products, add them to a cart, and complete purchases online. Testing will ensure functionality, performance, accessibility and security meet business requirements.

2.1 In Scope

A. Functional Testing

- Sign-up including email verification flow

- Login / logout, session persistence, auth storage state reuse

- Navigation flow (menus, links, breadcrumbs)

- Product listing page — browsing

- Product detail page — name/price consistency with listing page

- Cart operations — add item, update quantity, remove item, cart badge/count updates

- Cart totals calculation

- Checkout flow — contact info, shipping address, payment info entry

- Form field validation — required fields, invalid formats, empty submissions, error messages

- Error/success message clarity and placement

- Order confirmation flow (guest checkout and logged-in checkout)

- API testing — GET all products, response status codes, schema validation

C. Non-Functional Testing

- Cross-browser testing — Chrome, Edge, Firefox, Safari

- Responsive/mobile testing — layout and usability on mobile, tablet, and desktop viewports

- Layout consistency across pages — uniform spacing, consistent page structures

- Visual consistency of UI elements

- Basic performance testing — page load time, time-to-interactive for key pages (home, product, cart, checkout)

- Basic security sanity checks — input sanitization on forms, checking for exposed sensitive data in responses (non-intrusive checks only)

- Accessibility testing (basic) — keyboard navigation, alt text presence, color contrast, ARIA labels on key flows

2.2 Out of Scope

- Real payment gateway processing

- Full-scale performance testing

- Formal penetration testing / deep security audit (basic sanity checks only, as noted above)

- Backend infrastructure, server configuration, hosting, or database-level testing

- Admin panel or CMS backend

- Third-party service internals— only their role in supporting a test flow (like email verification) is in scope, not the service itself

- Localization testing

- Legacy testing

- Formal compliance audits

3. Objectives

- Validate the functional correctness of the e-commerce website through manual and automated testing.

- Identify and document defects in core user flows to ensure reliability and stability.

- Assess usability and overall quality of the site, focusing on user experience and accessibility.

- Validate the supporting API to confirm accurate data exchange and backend reliability.

4. Test Items

- User account creation and login

- Homepage navigation

- Product catalog

- Product detail pages

- Cart functionality (add items, update quantity, remove items)

- Checkout flow (address, payment, confirmation)

- Order status tracking

5. Test Approach

- Manual Testing: Functional, regression, exploratory.

- Automation: Playwright scripts for smoke tests (login, cart, checkout, order status).

- API Testing: Postman collections for product and order endpoints.

6. Test Environment

- Browsers: Chrome, Edge, Firefox, Safari (latest versions).

- Devices: Desktop (Windows 10), Mobile (Android, iOS).

- Screen Resolutions: 1920×1080 (desktop), 768×1024 (tablet), 375×812 (mobile)

- Test Data: Test user accounts, test credit card numbers, dummy addresses (Test accounts created via automation)

7. Tools

- Playwright + TypeScript for automation

- Postman API testing for backend checks

- Manual testing via Chrome DevTools for responsive checks

7. Entry & Exit Criteria

- Entry Criteria:

  - Requirements finalized

  - Site is accessible and stable

  - Test environment ready

  - Test cases and manual test scripts are written and reviewed

- Exit Criteria:

  - All planned test cases and scripts are executed

  - Critical defects resolved and documented

  - Test summary report completed

8. Deliverables

- Test cases

- Manual test scripts

- Automated test scripts

- Bug reports

- API test report

- Test summary report

9. Roles & Responsibilities

- QA Analyst: Design and execute test cases and scripts, log defects

- QA Lead: Review artifacts, track progress

- Developers: Fix defects, support testing

10. Schedule

- Week 1: Test planning and environment setup

- Week 2–3: Functional and regression testing

- Week 4-5: API and automation testing

- Week 6: Test summary report and closure

11. Risks & Mitigation

- Risk: Sandbox limitations in payment testing

Mitigation: Use multiple dummy card scenarios (valid, invalid, expired, insufficient funds). Validate error handling and messaging in checkout flow. Document clearly that real gateway behavior is untested.

- Risk: Unstable builds

Mitigation: Daily smoke testing.

- Risk: Environment/browser incompatibility

Mitigation: Test across latest versions of Chrome, Edge, Firefox, Safari, and common mobile devices. Log and prioritize cross-browser issues.

12. Approval

- QA Lead: __________________

- Project Manager: __________________

- Product Owner: __________________